Beta Launch Checklist

Print this and check items off as we go.

Updated 2026-06-26 · SoilConnect

Legend:  ☐ = not started    ◐ = in progress    ☑ = done

# Phase 0 — Code hardening  (no accounts needed)

☑  Email verification non-blocking for beta — env toggle so testers aren’t locked out before SMTP

☑  Password reset — forgot password → email link → set new password

☑  Rate limiting on public API (signup/login/post abuse protection)

☑  Lock down CORS to the real frontend domain (env allowlist)

◐  Server-side input validation pass on all write endpoints (body-cap + core done; full sweep pending)

☑  .env.example documenting every config value

☐  Friendly 404 / error pages + consistent API error shape

☐  Data backup strategy (even a daily file copy for now)

# Phase 1 — Production data layer

☐  Decision: keep JSON file (tiny closed beta only) OR move to Postgres

☐  If Postgres: schema + migration from current JSON

☐  Seed/admin script for test accounts

☐  Automated backup (snapshot/dump on a schedule)

# Phase 2 — Deployment  (get a shareable URL)

☐  Pick hosts (Render/Railway/Fly for API, Vercel/Netlify for UI)

☐  Backend deploy config (Dockerfile / Procfile / render.yaml)

☐  Frontend build + deploy, pointed at production API URL

☐  Production environment variables set on hosts

☐  HTTPS + custom domain (optional but recommended)

☐  Smoke-test the full loop on the live URL

# Phase 3 — Integrations  (need your credentials)

☐  Real SMTP (verification, resets, notifications)

☐  Geocoder: keep free Nominatim for beta OR add paid key

☐  Stripe — NOT needed for free beta; defer to paid phase

# Phase 4 — Observability & safety

☐  Error monitoring (e.g. Sentry) for crashes testers hit

☐  Structured request/error logging on the server

☐  Basic uptime check / health ping

☐  (Optional) lightweight analytics: signups, posts, bids

# Phase 5 — Beta operations & legal

☐  Closed-beta gating (invite code or allowlist)

☐  Feedback channel (in-app link, form, or email)

☐  Privacy Policy + Terms of Service (required to collect emails)

☐  Short “Welcome to the beta” guide for testers

☐  Final pre-launch smoke test + go/no-go

## Definition of “ready for closed beta”

All of Phase 0, Phase 2, the SMTP item in Phase 3, plus Phase 5 gating + feedback + privacy/terms. Phase 1 (Postgres) and Phase 4 (monitoring) can trail slightly for a small invite-only group, but should land before opening it wider.