Beta Launch Roadmap

The sequenced plan behind the checklist.

Updated 2026-06-26 · SoilConnect

## The path to a live URL (critical path)

PHASE 0 (harden) ─► PHASE 2 (deploy) ─► SMTP (Phase 3) ─► PHASE 5 (gate+legal) ─► LIVE BETA

│                                                        ▲

└────────► PHASE 1 (Postgres) ───────────────────────────┘

(can land just after launch for a tiny closed beta)

Phase 4 (monitoring) runs in parallel — wire it once a host exists.

# Phase 0 — Code hardening   ·   ~1 session   ·   mostly Claude

Goal: the code is safe to expose to strangers.  STATUS: DONE.

Verification toggle — auto-verify new users when no SMTP, so testers aren’t locked out.

Password reset — forgot → token link → reset; returns link in no-SMTP beta.

Rate limiting — per-IP limiter on auth + posts.

CORS lock — allowed origin from env; body-size cap.

.env.example — every knob documented; server auto-loads .env.

# Phase 1 — Production data layer   ·   ~1 session   ·   You decide, then Claude

Goal: data survives concurrent users and restarts.

Decision point: JSON file is fine for a 5–10 person invite beta. Beyond that, Postgres.

If Postgres: schema + one-time migration from data.json; same API, nothing else changes.

Either way: a scheduled backup (file copy or pg_dump).

Recommendation: ship the closed beta on JSON to move fast; do the Postgres swap in parallel; cut over before widening.

# Phase 2 — Deployment   ·   ~1 session   ·   Claude builds config, You click deploy

Goal: a URL you can text to a tester.

Deploy config (Dockerfile + render.yaml/Procfile) and a prod build pointing the frontend at the live API.

You create the host accounts and connect the repo (I can’t provision those).

We smoke-test the whole loop on the live URL together.

# Phase 3 — Integrations   ·   You supply keys, Claude wires

Goal: real email; geocoding that won’t throttle.

SMTP (required for launch): any provider (Resend, Postmark, SendGrid, Gmail SMTP). Already coded — drop-in.

Geocoder (optional): Nominatim is fine for low beta traffic; add a paid key only if testers hit throttling.

Stripe: skip for now — beta is free; billing stays hidden.

# Phase 4 — Observability   ·   ~½ session   ·   Claude + You for the Sentry key

Goal: you find out about bugs before testers complain.

Error monitoring (Sentry free tier), server logging, a health/uptime ping.

# Phase 5 — Beta ops & legal   ·   ~½ session   ·   Claude drafts, You approve

Goal: controlled, lawful, friendly beta.

Invite-code/allowlist gating so signups stay intentional.

In-app feedback link.

Basic Privacy Policy + Terms (you’re collecting emails — these are needed).

A short tester welcome guide.

## Suggested order of operations

- Now: Phase 0 items (all code, no waiting on you).  — DONE

- Next: Phase 2 deploy config + Phase 5 drafts (legal/welcome) so they’re ready.

- When you have an SMTP login + host accounts: wire SMTP, deploy, smoke-test → closed beta is live.

- In parallel / right after: Phase 1 Postgres swap + Phase 4 monitoring before widening.